# HOSPITAL 360 — FINAL STRATEGY

Strategic Recommendation & Conditional Go/No-Go

# Final Decision: CONDITIONAL GO

Hospital 360 — a 100-bed regional multispecialty hospital in the Kangra–Palampur corridor, Himachal Pradesh, launched at 75–80 beds under a ₹50 crore Base Case — receives a CONDITIONAL GO recommendation. This is the default, evidence-appropriate decision status for a model built on desk research and benchmark-driven planning: it reflects genuine confidence in the underlying logic, not a substitute for the due diligence listed in Section 3.

# 1. Why Conditional Go — The Supporting Case

- A sizeable and growing resident catchment (~5.86 lakh core, Census-anchored) combined with a substantial tourism-driven floating population that is under-served by the current provider mix.

- A location scorecard of ~3.6/5.0 — directionally sound, with clearly identified (not hidden) risk flags around land assembly and workforce retention.

- A financial model that, while loss-making in Years 1–3 (as is normal for a greenfield hospital), reaches PAT break-even by Year 4 and a lender-acceptable DSCR (~1.4x+) by Year 6, with a Year 5 margin of safety of ~23% over break-even revenue.

- A differentiated competitive position — a mid-market bridge between an overstretched public tertiary hospital and premium out-of-state referral hospitals — rather than a head-on capacity race.

- A built-in quality (NABH-oriented) and analytics architecture designed from Day 1, rather than retrofitted after launch.

# 2. Why Not Unconditional Go

- No 2021 Census exists — all forward population projections are extrapolations, not certified demographic forecasts.

- No formal, primary market-research study (patient surveys, willingness-to-pay research) has been conducted; the market case rests on desk research and public infrastructure data.

- No site has been identified, surveyed or legally verified — land-assembly risk in a hill-state topography is real and unquantified until a specific parcel is evaluated.

- The financial model uses Benchmark ratios (CAPEX/bed, OPEX%, ARPOBD) drawn from general Indian private-hospital norms, not this specific facility's negotiated equipment, construction or clinical-tariff contracts.

- No regulatory pre-clearance (health-facility licensing, fire-NOC, environmental clearance, NABH pre-assessment) has been sought.

# 3. Conditions Precedent — What Must Happen Before Full Commitment

| Workstream | Required Before Full Commitment |
| --- | --- |
| Site due diligence | Identify specific land parcel; complete soil/geotechnical survey, legal title verification, zoning clearance, water-availability study |
| Demand validation | Commission a formal primary market-research study (patient surveys, referral-pattern mapping, willingness-to-pay analysis) |
| Regulatory pre-clearance | Initiate health-facility licensing, fire-NOC feasibility check, environmental clearance (if applicable), and NABH pre-assessment registration |
| Financial appraisal | Commission an independent, lender-grade financial appraisal and term-sheet negotiation using site-specific, contract-backed CAPEX and OPEX figures |
| Clinical partnership | Secure preliminary commitments/interest from anchor consultants for core Phase 1 specialities |

# 4. Expansion Triggers (Phase 2 / Phase 3)

Phase 2 service-line investment (Cardiology/Cath Lab, Nephrology/Dialysis expansion, MRI) should be triggered only once Phase 1 demonstrates: occupancy sustained above ~55% for two consecutive quarters, OPD footfall tracking at or above the Year 2 model target, and a positive monthly EBITDA trend for at least two consecutive quarters. Phase 3 (Neurology/Neurosurgery, advanced Oncology, Fertility/IVF) should be evaluated only after Phase 2 service lines have themselves demonstrated sustained utilisation — this model treats Phase 3 as genuinely demand-driven, not pre-committed.

# 5. Scenario Guidance

If site due diligence surfaces land-cost or construction-timeline pressure, the Lean Case (₹40 crore) provides a viable fallback with a deferred MRI/Cath Lab rollout, at a modestly lower projected EBITDA ceiling. If demand validation shows stronger-than-modelled tertiary-care leakage from the corridor, the Upper Case (₹60 crore) supports a faster Phase 2 rollout and a higher revenue ceiling. Both scenarios are directionally sized in the 16_Sensitivity sheet of the Master Model; either should be independently re-modelled in full (10_CAPEX through 14_Cash_Flow) once site-specific figures are available, rather than relied upon as a substitute for that re-modelling.

# 6. Final Word

Hospital 360 is a well-evidenced, transparently-labelled academic strategic model that makes a credible case for a 100-bed regional multispecialty hospital in the Kangra–Palampur corridor. The recommendation to proceed is genuine — but it is a recommendation to proceed to due diligence, not to construction. CONDITIONAL GO, reviewed against the conditions in Section 3, is the appropriate and honest status for this stage of the project.